**Software Engineering Group Project 15**

**Final Report**

**Author: Cellan Williams**

Config Ref: SE\_N15\_FR\_01

Date: 31/01/2013

Version: 1.0

Status: Draft

Department of Computer Science

Aberystwyth University

Aberystwyth

Ceredigion

SY23 3DB

Copyright © Aberystwyth University 2012

Contents

[1. Introduction 3](#_Toc347408233)

[1.1 Purpose of this document 3](#_Toc347408234)

[1.2 Scope 3](#_Toc347408235)

[1.3 Objectives 3](#_Toc347408236)

# Introduction

## Purpose of this document

The purpose of this document is to identify the different methods used to complete the project, to identify the difficulties we came across and what we did to overcome these difficulties.

## Scope

This document includes:

* A management summary
* A historical account of the project
* A description of the final state of the project
* A description of the performance of each team member
* A critical evaluation of the team and project

The management summary will include details such as what the project has achieved, what difficulties stood in the way of project completion and how they were overcome and how well the team performed.

The historical account of the project will include details about the main events over the lifetime of the project and how the team acted to produce a plan and to deliver a product within a constrained lifetime.

The description of the final state of the project will include a summary of which parts of the project are perceived as correct and which are not, as well as stating missing or erroneous features in the software and known problems with documents.

The description of the performance of each team member will include a description of the duties and performance of each team member, how the team performed as a whole and how it could have been improved.

The critical evaluation of the team and project will include details about how the project could have been improved, what the most important lessons were learned about the project and about working in a group.

## Objectives

The aim of this document is to clearly state how much has been accomplished on the project, in order to enable markers to evaluate how well the group as a whole has done in the project, and how well the group worked together to complete the final product.